## Slide 1: Construction Management Software
(everything open to discussion)

## Slide 2: Major Tasks to Complete
Front-end – website [Jeepal, Dipali]
Back-end – machine learning algorithm, python code [Danylo]
API software – connectivity program/software/code
Hosting platform – Google Cloud Platform?
Database – GCS? SQL database?

## Slide 3: Solution (Website) Characteristics
Inputs
Mandatory: 1 of 2 (or both)
  Transformation Type – dropdown menu of transformations
  Additional info – text (transformation and activity description)
Optional: (0, 1, or both)
  a) Start Date
  b) # of units required
Outputs
Completion rate: units per day (and error)
Completion time: days per unit (and error)
Optional:
  If optional input none: empty
  If optional input a: empty
  If optional input b: days required to complete
  If optional input a+b: predicted end date.

## Slide 4: Types of Output
Quantity – yes or no
Time start – yes or no
Time end – yes or no
1. Prediction
2. Error, minimum search
3. Error, maximum search

## Slide 5
Quantity
Time Start
Time End
Output 1
Time Start
Time End
Output 2
Time End
Time End
Out 3
Out 4
Out 5
Out 6
Out 7
Out8
Yes
No
Yes
No
Yes
No
Yes
No
Yes
No
Yes
No
Yes
No

## Slide 6: Sample Output 1
========== Prediction for Activity 1 ==========
Completion Rate, Days per Unit: ??? (min: ???, max: ???)
Completion Rate, Units per Day: ??? (min: ???, max: ???)
Units: ???
Quantity: ???
Start Date: ????-??-??
End Date: ????-??-??
 Sufficient Time Allocated to Project OR Insufficient Time Allocated to Project
Predicted Activity End Date:

## Slide 7: Sample Output 2
========== Prediction for Activity 1 ==========
Completion Rate, Days per Unit: ??? (min: ???, max: ???)
Completion Rate, Units per Day: ??? (min: ???, max: ???)
Units: ???
Quantity: ???
Start Date: ????-??-??
 End Date Predicted to be: ????-??-??

## Slide 8: Sample Output 3
========== Prediction for Activity 1 ==========
Completion Rate, Days per Unit: ??? (min: ???, max: ???)
Completion Rate, Units per Day: ??? (min: ???, max: ???)
Units: ???
Quantity: ???
End Date: ????-??-??
 To Complete on Time, Start By: ????-??-??

## Slide 9: Sample Output 4
========== Prediction for Activity 1 ==========
Completion Rate, Days per Unit: ??? (min: ???, max: ???)
Completion Rate, Units per Day: ??? (min: ???, max: ???)
Units: ???
Quantity: ???
 Total Predicted Completion Time: ??? days

## Slide 10: Sample Output 5
========== Prediction for Activity 1 ==========
Completion Rate, Days per Unit: ??? (min: ???, max: ???)
Completion Rate, Units per Day: ??? (min: ???, max: ???)
Units: ???
Start Date: ????-??-??
End Date: ????-??-??
 Number of Units completed in timeframe: ???

## Slide 11: Sample Output 6, 7 and 8
========== Prediction for Activity 1 ==========
Completion Rate, Days per Unit: ??? (min: ???, max: ???)
Completion Rate, Units per Day: ??? (min: ???, max: ???)
Units: ???

## Slide 15
Transformation
Units
Description
Drop-down
199
Flooring 1.5mm
Output
Input = Blue, Output = Red
Start Date
End Date

## Slide 16: Construction Management – Back-End Code
Data after Feature Engineering
Tasks
With a user input of a transformation type and a description:
  Predict rate at which tasks can be completed.
  Predict type of units